Chain Logix

Web Application Development Quotation

Contents

[1. Introduction 3](#_Toc85053787)

[1.1.Overview & features 3](#_Toc85053788)

[1.2.Milestones 3](#_Toc85053789)

1.3 Cost breakup 4

Document History

| Issue | Date | Changes/Comments |
| --- | --- | --- |
| 0.1 | 12 Oct 2021 |  |

# Introduction

This document describes the Chain Logix Web application development involvement and cost breakup details

.

## Overview & features

This Web Application development involves design and implementation of Front-End application which is scoped with 65 screens. Implementation follows the UX mock-up screens provided by Chain Logix. Yavat Solutions development team implements provided screens into Html, CSS and Angular Application Structure.

Also integrates with API’s Provided by Chain Logix. Works with API team to test End to End.

Supports Build and deployment of final Web Application.

## Milestones

|  |  |
| --- | --- |
| Feature | Duration |
| Base Application Structure | 2 weeks |
| 50% of the Screens | 2 weeks |
| 50% of the Screens | 2 weeks |
| API integration and testing | 1 week |
| Production Support | 1 week |
| Postproduction Support | 3 months |
|  |  |
|  |  |

## Cost Breakup

|  |  |
| --- | --- |
| Feature | Cost (INR) |
| Base Application + 65 Screens and API Integration | 5,00,000.00 + TDS + GST |
| Postproduction Support 3 months | 0.00 |
| Total | 5,00,000.00 + TDS + GST |